Roadmap: EV Battery State-of-Health (SoH) / Degradation Project

Outcome you’re aiming for (what Tier-1/OEMs like)

A small but “real” system that can:

- ingest battery cycling data,

- estimate SoH (and ideally uncertainty),

- serve predictions via API + simple dashboard,

- track experiments + evaluate properly.

Phase 0 — Set up (Day 0–1)

Deliverables

- GitHub repo with clean structure + reproducible environment (Conda/Poetry) + Docker skeleton.

Repo structure

- data/ (ignored in git, use DVC optional)

- notebooks/ (EDA only)

- src/ (feature extraction + training code)

- api/ (FastAPI inference)

- dashboard/ (Streamlit)

- tests/ (unit tests for feature extraction)

- docs/ (1–2 page design doc + architecture diagram)

Phase 1 — Pick dataset + define SoH (Day 1–3)

Dataset (choose one)

- Easiest common choices: NASA Battery Dataset or CALCE battery dataset (both widely used in research/portfolios).

- If access is annoying, use any public Li-ion cycling dataset with voltage/current/time and capacity.

Define target

- Standard: SoH = (Current capacity / Initial capacity).

- Alternative: predict capacity directly, convert to SoH.

Deliverables

- docs/problem_definition.md explaining:

  - What SoH means

  - What inputs you use

  - Your evaluation metric and why (MAE/RMSE, plus monotonicity sanity checks)

Phase 2 — Data understanding + cleaning (Day 3–6)

What to do

- Parse raw cycles into a consistent format:

  - cycle_id, time, current, voltage, temperature (if available), capacity (label)

- Clean:

  - missing values

  - inconsistent sampling rates

  - remove broken cycles

Important automotive-style practices

- Split data by battery cell, not random rows (avoid leakage).

- Create a train/val/test split that mimics reality:

  - e.g., train on some cells, test on unseen cells.

Deliverables

- A dataset builder script: src/data/make_dataset.py

- A short EDA notebook showing:

  - capacity fade curves per cell

  - distribution of cycle lengths, temps, etc.

Phase 3 — Feature engineering (Day 6–12)

This is where you show “practical skills”.

Option A (strong + feasible): Cycle-level features

For each cycle extract:

- charge time, discharge time

- C-rate statistics (mean/max current)

- voltage curve features (voltage at fixed capacity points, or summary stats)

- dQ/dV curve summary (peaks, areas) if you want to be fancy

- temperature stats (if available)

Option B (more ML-heavy): Sequence input

Feed partial voltage/current/time sequences into an LSTM/Transformer.

Recommended approach

- Start with Option A baseline first (much faster, often strong).

- Then add a sequence model as “v2”.

Deliverables

- src/features/extract_features.py

- Unit tests ensuring feature extraction is stable across edge cases.

Phase 4 — Baselines + evaluation (Day 12–18)

Models (in this order)

- Linear regression / Ridge (sanity baseline)

- Random Forest

- XGBoost / LightGBM (usually best for tabular features)

Evaluation

- MAE/RMSE on SoH

- Plot: predicted vs true SoH

- Plot: SoH over cycles for a test cell (does it look smooth/realistic?)

- Optional but impressive: calibration/uncertainty

  - quantile regression (predict P10/P50/P90)

  - or bootstrap ensembles

Deliverables

- src/train.py (CLI style training script)

- reports/results.md with plots + table comparing models

- Experiment tracking via MLflow (simple local tracking is enough)

Phase 5 — “Automotive realism” add-ons (Day 18–24)

Pick 1–2 upgrades (don’t overbuild):

Upgrade 1: Early prediction

Predict SoH using only first N minutes of a cycle or first K% of the discharge curve.

- This is realistic for onboard/fast diagnostics.

Upgrade 2: Domain shift robustness

Train on one temperature range / driving pattern, test on another (if dataset allows).

- Show performance drop + a mitigation (normalization, temperature as input, etc.)

Upgrade 3: Degradation forecasting

Instead of just current SoH, forecast SoH H cycles ahead (simple sequence forecasting).

Deliverables

- One additional report section proving robustness or early prediction value.

Phase 6 — Deploy a mini product (Day 24–30)

This is the part that makes recruiters go “this person can ship”.

Inference API (FastAPI)

Endpoint examples:

- POST /predict_soh with cycle features (or uploaded cycle file)

- Returns: SoH estimate (+ uncertainty interval if you did it)

Dashboard (Streamlit)

- Upload cycle data / choose a cell

- Show:

  - SoH predicted vs true

  - curve over time/cycles

  - flagged “health drop” alerts

Packaging

- Dockerfile + docker-compose.yml to run:

  - API

  - dashboard

  - MLflow (optional)

Deliverables

- Short demo video (60–90s)

- Clean README: “How to run in 3 commands”

Phase 7 — Interview-ready story (final polish)

Prepare 5 bullets you can say in interviews:

- What SoH is and why it matters (warranty, BMS, residual value, safety)

- How you avoided leakage (split by cell)

- Your metric choice and what “good” looks like

- Why features/model choice makes sense

- How you’d productionize (onboard constraints, drift, retraining)

Deliverables

- docs/design_doc.pdf (1–2 pages)

- Architecture diagram (simple boxes)